Test Plan for the Website https://www.superzoo.cz/

Contents

- Introduction
1.1. Purpose
1.2. Scope
1.3. Project Identification

- Testing Requirements
2.1. Key Test Items
2.2. Limitations

- Test Strategy
3.1. Types of Testing
3.2. Tools

- Resources
4.1. Roles and Responsibilities
4.2. Equipment and Test Environment

- Key Testing Phases

- Expected Results and Exit Criteria

- Deliverables

- Risks and Mitigation

- Conclusion

1. Introduction

1.1 Purpose

This test plan is created for testing the website https://www.superzoo.cz/. It outlines the testing strategy, methodologies, and processes to ensure the website meets functional requirements and quality standards.

1.2 Scope

The testing scope includes:

- Core functionality of the website

- User interface and usability

- Cross-browser and cross-device compatibility

Note: Performance and security testing are not included in this test cycle due to the current project scope and resource constraints.

1.3 Project Identification

- Project Name: szoo_project

- Version: 1.0

- Document Date: ________

- Responsible QA Lead: [Olha Shynkina]

- Testing Period:

  - Start Date: ________

  - End Date: ________

  - Total Duration: 2 weeks

2. Testing Requirements

2.1 Key Test Items

Functional Requirements:

- Registration, login, logout (automated tests will be written)

- Catalog browsing and product selection

- Product filtering (automated test written)

- Shopping cart functionality

- Checkout process (manual test planned)

- Navigation through the main menu

- Responsive behavior on different screen sizes

Non-functional Requirements:

- Compatibility

- Design and usability

2.2 Limitations

- Backend infrastructure is not covered

- External services are not tested

3. Test Strategy

3.1 Types of Testing

- Functional Testing

- UI and Usability Testing

- Compatibility Testing (across browsers and OS)

3.2 Tools

- Cypress (for automated UI testing)

4. Resources

4.1 Roles and Responsibilities

- QA Lead – designs testing strategy and manages QA process

- Automation Tester – writes and executes automated tests

- Manual Tester – performs manual functional testing and defect reporting

4.2 Equipment and Test Environment

- Environment: Production (or staging, if available)

- OS: Windows 11

- Browser: Windows 11 Chrome Version: 136.0.7103.114 (Official build) (64 bit)

5. Key Testing Phases

- Requirement analysis

- Test planning

- Test case and automation script development

- Manual and automated test execution

- Defect logging and triage

- Final (release) testing

6. Expected Results and Exit Criteria

- All critical defects resolved

- The main functions work as expected, namely:

  - Registration of a new user

  - Authorization on the site

  - Selection of goods from the catalog

  - Product filter

  - Adding goods to the basket

- UI renders correctly in supported browsers

- All planned test cases completed

- Final test report prepared

7. Deliverables

- Test cases

- Test suits

- Bug reports

- Final test summary report

8. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Tight deadlines | Prioritize tests, automate where possible |
| Changing requirements | Maintain flexible and updatable test cases |
| Limited devices/infrastructure | Use emulators or cloud-based testing platforms |

9. Conclusion

This test plan defines the testing strategy for the website https://www.superzoo.cz/. Its execution will help ensure the website meets quality expectations and functions reliably across key features.