🧾 Test Summary Report — https://www.superzoo.cz/

1. Overview

Краткое описание тестирования.

Testing was conducted to validate core functionality of the website https://www.superzoo.cz/ including registration, login, product selection, filtering, and shopping cart features. The goal was to ensure that the site works as expected across supported browsers and user flows.

2. Test Information

| Item | Detail |
| --- | --- |
| Project | SuperZoo Web Testing |
| Version | 1.0 |
| Test Period | 09.06.2025 – 30.06.2025 |
| Environment | Production |
| Browsers Used | Chrome 125, Firefox 117 |
| OS | Windows 11 |
| Testers | Olha Shynkina |

3. Test Scope

Included:

- User registration & login

- Product filter (via E-shop tab)

- Product selection from catalog

- Adding product to cart

- Basket pop-up and cart navigation

Excluded:

- Backend/API testing

- Performance and load testing

- Payment gateway testing

- Mobile device testing (due to limitations)

4. Test Results Summary

| Test Area | Test Cases | Passed | Failed | Blocked | Not Run |
| --- | --- | --- | --- | --- | --- |
| Registration/Login | 6 | 6 | 0 | 0 | 0 |
| Product Filtering | 4 | 4 | 0 | 0 | 0 |
| Cart Functionality | 5 | 5 | 0 | 0 | 0 |
| Total | 15 | 15 | 0 | 0 | 0 |

5. Defects Summary

(если дефекты были, указываются)

| ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-01 | Cart button overlaps on Firefox | Minor | Closed |
| BUG-02 | Placeholder in login not translated | Low | Open |

6. Observations and Notes

- All critical paths were tested and worked as expected.

- Minor UI inconsistencies were observed on Firefox (resolved).

- No blockers were encountered during testing.

7. Exit Criteria

All planned test cases were executed. No critical defects were found. The main functional flow works correctly. The application is considered Ready for Release.

8. Recommendations

- Add responsive/mobile testing in future cycles.

- Include API and performance testing if backend access is granted.

- Automate additional scenarios (e.g., order placement, filtering by multiple attributes).

9. Attachments

- Test Case Document (.xlsx or .md)

- Cypress test results and logs

- Screenshots (where applicable)